StudentPulse

Project Plan Report

Campus Event Management Web Application

Spring 2025  |  ISTE-240  |  RIT Dubai

Team Members

| Name | Student ID |
| --- | --- |
| Khaleel Hassan | 412002594 |
| Aditya Avinash | 761005899 |
| Harsh Bhatia | 400003132 |

| 1. Executive Summary StudentPulse is a full-stack web application that formalizes campus event management at RIT Dubai. Students can propose events, express support, and post comments, creating a threshold-based model where events with sufficient community backing advance to administrative review. Built on Spring Boot (Java), MariaDB, and a plain HTML/jQuery/Bootstrap frontend, the app exposes a RESTful API across four entities: Students, Events, Comments, and Actions. 2. Project Scope & Timeline Phase; Deliverable; Weeks. 1; Project setup, DB schema, models; 1–2. 2; Students & Events CRUD + search; 3–4. 3; Actions & Comments APIs; 5–6. 4; Frontend HTML/jQuery pages; 7–8. 5; Integration, testing, seed data; 9–10. 6; Documentation & final report; 11. 3. Key Features - Student registration, search, edit & deactivation - Event creation with PENDING / IN_PROGRESS / COMPLETED lifecycle - Keyword search across event titles - Action (support) system: students endorse events with a timestamp - Comments per event: filterable by event or student - Event detail page with inline editing, support list & comment thread - Seed data auto-populates 5 students and 4 events on startup | 4. User / Interaction Scenarios Scenario A: Proposing an Event: Aditya visits the Events page, fills in title, description, category and status (PENDING), and clicks Add Event. A POST to /api/events saves the record; the table refreshes immediately. Scenario B: Supporting an Event: Khaleel selects his name from the Active User dropdown then clicks Support on Clubs Day. A POST to /api/actions records his student ID, event ID, and timestamp. The event detail page displays his endorsement. Scenario C: Moderating Comments: An admin opens comments.html, searches by Event ID, and deletes an inappropriate post via DELETE /api/comments/{id}. The change reflects instantly. 5. Implementation Details Layer; Technology. Backend; Spring Boot 3, Java, Spring Data JPA, Hibernate. Database; MariaDB 10.x (schema via ddl-auto=update). Frontend; HTML5, Bootstrap 5.3, jQuery 3.7 (multi-page SPA). API; RESTful JSON - /api/students, /api/events, /api/comments, /api/actions. Architecture; 3-layer: Controller → Service → Repository. 6. Challenges, Limitations & Mitigations Challenge; Impact; Mitigation. No authentication; Any user can act as any student; Add login/session in future sprint. Duplicate supports; Student can support same event twice; Unique constraint on (student_id, event_id). Cascade deletes; Deleting event removes all comments/actions; UI confirmation dialog before delete. No pagination; Large data sets may slow UI; Add Spring Pageable to repositories. |
| --- | --- |